## Slide 1: DRIV STUDIOS PLAYLIST DUEL
Ria Rajan, Vidyut Baskar, Deep Sanyal, Ilya Vaschillo
Mentor: Zach Barth

## Slide 2: Original Feature List
  3 Separate Functions
Scaling
User Inputted Playlists
Duel Multiple Playlists
Customizable Statistics
Graphical data Representation
Music Recommendation
Genre Recommendation
Determine “best playlist”
Button Sound Effects
Realtime Playlist Data
Display Playlist Covers

## Slide 3: Original Wireframes

## Slide 4: Sprint Takeaways Sprint Results Sprint Goals 01 02 Sprint 1 03
Meeting outside of class and asking for help when needed
UML Diagram, finalized wireframes, utility functions
Got familiarized with Spotify API and created our final wireframes

## Slide 5: Sprint Takeaways Sprint Results Sprint Goals 01 02 Sprint 2 03
Prioritize out of class communication and focus on specificity
Completing our MVP. Return stats from Spotify and create our screens in flutter
Finished our MVP! Functioning user interface, input playlists, retrieve data

## Slide 6: Sprint Takeaways Sprint Results Sprint Goals 01 02 Sprint 3 03
Communicate before merging and work in our own branches
Polish our final product. Return genre insights and finish all screens
Transfer data between screens and added popularity and mainstream meter

## Slide 7: Sprint Takeaways Sprint Results Sprint Goals 01 02 Sprint 4 03
Our finished app should be polished and meet the original requirements
Focus on quality assurance and user feedback
Finished duel and general statistics screen, deliverables, and presentation

## Slide 8: Actual Features
Cut Features
Added Features
Duel Multiple Playlists -> Duel 2 Playlists
Modified Features
Graphical Representation
Music Recommendations
Genre Recommendations
Customizable Statistics
Analyze differences in playlists
Display Playlist Covers
3 Separate Functions -> 2 Separate Functions

## Slide 9: Final Features
  2 Separate Functions
Scaling
User Inputted Playlists
Duel 2 Playlists
Analyze Differences in Playlist
Determine “Best Playlist”
Button Sound Effects
Realtime Playlist Data

## Slide 10: Technical Product
  Spotify SDK in Flutter interacts with Spotify API
  Client ID and Client Secret ID used to authenticate using REST principles
  Utility functions asynchronously GET playlist and track data
  Results are derived from this data

## Slide 11: Quality of Product
  New Product owners
Tested Product on Friends/Family
Ensured progress
Track of backlog
UI
Features

## Slide 12: Biggest Challenge (Deep)

## Slide 13: Agile Development Takeaway
Long term goals
Create long term goals during the beginning sprint meeting.
Short term goals
Use short term mini-tasks to stay on track on a daily basis.
Meetings and Retrospectives
Create long term goals during sprint meetings and short term goals during retrospectives.

## Slide 14: Demo

## Slide 15: Future Plans Add Songs Recommend Duel Multiple Playlists
Recommend songs based on song, playlist, or genre
Ability to add recommended songs to personal Spotify playlist
Duel more than 2 playlists against each other

## Slide 16: Why Us
Dueling Feature
Unique, and heavily developed around customer experience
Established groundwork
We gather all the playlist statistics we need to further develop our features.
Promising Future
We still have room to improve our dueling feature.

## Slide 17: THANK YOU